CRIT MODULE 06

GOVERNANCE AND COORDINATION SOP

(Climate-Resilient School Infrastructure Toolkit)

1. PURPOSE

This Standard Operating Procedure (SOP) defines governance structures, coordination roles, reporting pathways, and accountability mechanisms for CRIT pilot and scale implementation.

2. PRINCIPLES

- Government ownership and system integration

- Child safeguarding and safety compliance

- Transparency and accountability

- Equity-driven school selection

- Technical quality assurance

- Community engagement and sustainability

3. GOVERNANCE STRUCTURE

3.1 Provincial Steering Committee (PSC)

Composition:

- Provincial Education Department

- School Works/Infrastructure Department

- Disaster Management Authority (PDMA)

- UNICEF/partners (observer/support role)

- WUM Advisory Services (technical lead)

Responsibilities:

- Approve pilot districts and strategy

- Endorse technical standards and guidance

- Ensure integration with education planning

- Resolve policy-level issues

3.2 District Implementation Unit (DIU)

Composition:

- District Education Officer (lead)

- District Engineer / Works Department

- Planning officer / EMIS representative

- School monitoring officer

- Partner NGO focal person (if applicable)

Responsibilities:

- Coordinate school assessments and prioritization

- Oversee procurement and contractor management

- Ensure compliance with timelines and quality

- Submit monthly progress reports

3.3 Technical Quality Assurance Team (TQAT)

Composition:

- Civil engineer(s)

- WASH specialist (if available)

- Climate resilience technical advisor

Responsibilities:

- Verify technical designs and retrofitting packages

- Conduct site inspections and quality monitoring

- Approve completion and compliance

3.4 School Management Committee (SMC)

Composition:

- Head teacher

- Parent representatives

- Local community elders

- Female representative (mandatory)

- Youth/volunteer representatives (optional)

Responsibilities:

- Support assessment data collection

- Monitor implementation transparency

- Ensure school maintenance plan adoption

- Support safeguarding reporting mechanisms

4. COORDINATION MECHANISMS

4.1 Monthly Coordination Meeting

Chair: District Education Officer

Participants: DIU + TQAT + SMC representatives

Outputs:

- progress review

- risk and issue escalation

- approval of next implementation steps

4.2 Quarterly Steering Committee Meeting

Chair: Provincial Education Department

Outputs:

- performance review

- financial oversight

- approval of scale-up recommendations

5. REPORTING STRUCTURE

School → SMC → District Implementation Unit → Provincial Steering Committee

Minimum reporting requirements:

- Monthly progress report (works completed, costs, photos)

- Safeguarding incident report (if applicable)

- Quality inspection report

- Baseline/endline monitoring data report

6. DOCUMENTATION REQUIREMENTS

All districts must maintain:

- completed assessment tools (Module 01)

- BOQ and procurement records

- contractor agreements

- before/after photo evidence

- completion certificates

- community maintenance plans

- monitoring and evaluation data sheets

7. ESCALATION AND ISSUE MANAGEMENT

Issues must be classified as:

- Technical issue (structural risk)

- Financial/procurement issue

- Safeguarding issue

- Community conflict issue

Escalation timelines:

- Critical safety/safeguarding issues: within 24 hours

- Major technical issues: within 72 hours

- Routine issues: within 7 days

8. COMPLIANCE

Non-compliance with safety or safeguarding requirements triggers:

- immediate suspension of works

- corrective action plan

- reinspection and approval before resumption