📄 CASE STUDY

CLIMATE-RESILIENT SCHOOL INFRASTRUCTURE TOOLKIT (CRIT)

CASE STUDY: FLOOD-PRONE SCHOOL TRANSFORMATION

Title:

From Recurrent Flood Damage to Climate-Resilient Learning Continuity:

A CRIT Demonstration in Rajanpur District, Pakistan

------------------------------------------------------------

1. EXECUTIVE SUMMARY

------------------------------------------------------------

GPS Primary School Chak No. 21 in Rajanpur District is located in a high-risk floodplain area frequently affected by seasonal river overflow and flash flooding. Prior to CRIT intervention, the school experienced repeated structural damage, classroom closures, and learning interruptions during monsoon seasons.

Through the application of the Climate-Resilient School Infrastructure Toolkit (CRIT), the school underwent risk assessment, prioritization, and modular retrofitting focusing on flood protection, drainage improvement, and WASH resilience.

Post-intervention results demonstrate significant reduction in flood vulnerability, improved structural safety, and enhanced continuity of learning during climate shocks.

------------------------------------------------------------

2. CONTEXT AND BASELINE CONDITIONS

------------------------------------------------------------

Before CRIT intervention, the school faced:

- Annual flooding during monsoon season (June–September)

- Water entering classrooms and damaging learning materials

- Weak drainage system causing prolonged waterlogging

- Low plinth level exposing entire building to floodwater

- Poor sanitation system frequently overflowing during rains

- Average school closure: 18–25 days per year due to flooding

- High risk of student dropout during flood events

Baseline Composite Risk Score: 38 (CRITICAL)

------------------------------------------------------------

3. CRIT INTERVENTION PACKAGE

------------------------------------------------------------

Based on CRIT Module 01 assessment, the following interventions were implemented:

A. Flood Protection Measures

- Raised plinth level through structural reinforcement

- Construction of perimeter drainage channels

- Installation of soak pits and water diversion system

B. WASH Resilience Upgrade

- Elevated toilet structures to prevent flood overflow

- Installation of handwashing stations with proper drainage

- Water storage tank for emergency supply during flood disruption

C. Structural Safety Improvements

- Reinforcement of weak boundary wall sections

- Repair of cracked classroom walls

- Waterproofing of lower wall sections

D. Learning Continuity Protection

- Elevated storage racks for textbooks and learning materials

- Emergency relocation plan for materials during flood alerts

------------------------------------------------------------

4. IMPLEMENTATION PROCESS

------------------------------------------------------------

- Step 1: CRIT risk screening and vulnerability assessment

- Step 2: School prioritization as "Critical Risk"

- Step 3: Design of flood mitigation retrofit package

- Step 4: Procurement and contractor mobilization

- Step 5: Implementation over 10-week construction cycle

- Step 6: Community engagement via School Management Committee

- Step 7: Post-completion safety inspection and validation

------------------------------------------------------------

5. POST-INTERVENTION RESULTS

------------------------------------------------------------

After CRIT implementation, the following improvements were recorded:

A. Infrastructure Resilience

- Floodwater no longer enters classrooms during moderate rainfall

- Drainage system effectively channels water away from school premises

- Structural stability significantly improved

B. Education Continuity

- School closure days reduced from 22 days/year to 6 days/year

- Learning interruptions significantly minimized during monsoon season

C. WASH Functionality

- Toilets remain functional during rainfall events

- No overflow incidents reported after intervention

- Improved hygiene conditions during rainy season

D. Safety and Protection

- Reduced risk of student injury due to flooding

- Improved safe access routes to classrooms

- Enhanced confidence among parents regarding school safety

Post-intervention Composite Risk Score: 22 (HIGH → MODERATE)

------------------------------------------------------------

6. KEY IMPACT METRICS

------------------------------------------------------------

- 73% reduction in flood-related school closure days

- 65% improvement in infrastructure safety score

- 100% functionality of WASH facilities during rainfall

- Significant reduction in learning material damage

- Increased school attendance during monsoon season

------------------------------------------------------------

7. COMMUNITY FEEDBACK

------------------------------------------------------------

School Management Committee feedback highlighted:

“Previously, children could not attend school during heavy rains. Now the school remains functional and safe even during monsoon season. Parents feel more confident sending children to school.”

Head Teacher Observation:

“The CRIT intervention has transformed the school from a high-risk facility into a resilient learning environment.”

------------------------------------------------------------

8. LESSONS LEARNED

------------------------------------------------------------

- Early risk screening enables cost-effective intervention prioritization

- Drainage systems are critical in flood-prone rural schools

- Small structural upgrades significantly improve resilience outcomes

- Community involvement strengthens maintenance and sustainability

- Modular retrofitting is faster and more scalable than full reconstruction

------------------------------------------------------------

9. SCALABILITY POTENTIAL

------------------------------------------------------------

The CRIT approach demonstrated in this school is highly scalable due to:

- Low-cost modular design approach

- Use of local materials and labor

- Standardized assessment tools

- Simple replication methodology

- Alignment with district education systems

Recommended Scale-Up:

Replication across flood-prone districts in Punjab and Sindh.

------------------------------------------------------------

10. CONCLUSION

------------------------------------------------------------

This case study demonstrates that climate-resilient retrofitting can significantly reduce disaster-related education disruptions while strengthening school safety, infrastructure resilience, and learning continuity.

CRIT provides a scalable, evidence-based pathway for transforming vulnerable schools into climate-resilient learning environments aligned with UNICEF Safe Schools principles.

------------------------------------------------------------